**REQUEST FOR PROPOSAL**

**(RFP)**

**March 7, 2019**

**TO PERFORM**

**CONSTRUCTION ENGINEERING,**

**SURVEY, MATERIAL TESTING & INSPECTION**

**FOR**

**7-085(109)125 PCN 22041**

**Long X Bridge**

**Thomas K Sorel**

**DIRECTOR**

**NORTH DAKOTA DEPARTMENT OF TRANSPORTATION**

**PROPOSALS MUST BE DELIVERED TO**

**STEVE CUNNINGHAM,**

**ENVIRONMENTAL AND TRANSPORTATION SERVICES DIVISION**

**BY 12:00 NOON March 28, 2019**

**REQUEST FOR PROPOSAL**

**CONSTRUCTION ENGINEERING**

**SURVEY, TESTING AND INSPECTION**

**FOR**

**7-085(109)125 PCN 22041**

**Long X Bridge**

**SCOPE OF WORK**

NDDOT intends to execute one cost plus fixed fee contract requiring monthly billings with the chosen firm to complete Phase I. NDDOT reserves the right to assign work in phases and have the firm selected perform any additional work not currently assigned. Project work items may be added or removed from the contract by work authorization or supplementary agreement.

7-085(109)125 PCN 22041, Long X Bridge - Structure Project. Bid date is April 4, 2019.

**Contract Phasing**

**Preconstruction: Phase I** shall, as applicable, include but not be limited to conducting the preconstruction meeting, mobilization, initial survey-staking right of way and provide staking necessary for utility adjustments, initial materials testing, if needed, and developing a NDDOT approved scope of work and hours for Phase II based on the contractors schedule and proposed method of operations.

The Engineer will have 14 days, from the date that the preconstruction meeting is completed to secure an approved scope of work and hours for Phase II. A preliminary scope of work and hours for Phase II shall be provided by the firm within 7 days of completion of the preconstruction meeting. Pending NDDOT approval of the Phase II scope of work and hours completed in Phase I, the NDDOT may authorize the Engineer to perform Phase II and any additional work not currently assigned or completed in Phase I.

**Construction: Phase II** shall, as applicable, include but not be limited to, construction engineering and inspection, construction survey, sampling and testing of materials, measuring and computing pay quantities, contract administration, claims, plan revisions, shop drawings, preparing and submitting final documentation and project closeout. Phase II will be considered complete upon final inspection and project acceptance by NDDOT’s District Engineer and by FHWA. Phase II may also include developing a NDDOT approved scope of work and hours for Phase III if needed.

**Dispute Resolution: Phase III** shall, as applicable, include but not be limited to activities addressing extended contract dispute resolution resulting in arbitration.

**ADDITIONAL REQUIREMENTS**

**Draft Environmental Commitments**. The intent of this document is for guidance to the project engineer on how commitments in the Environmental Document were translated to the construction project (such as in the plans, in SPs, and in agreements, or they are **direct actions** that need to be taken by the Project Engineer).

The DRAFT Environmental Commitments Document is attached to give firms a general idea of the anticipated additional requirements for this project. This document will be finalized when the plans and permits are finalized. It is also intended to be used as supplemental bid information for the contractor when the project is advertised. (See attached)

NOTE: It will be the responsibility of the Consulting Engineer to provide a Qualified Paleontologist and a Qualified Biologist for the project. The qualifications and general scope of work for these staff are defined in the Draft Environmental Commitments Document.

**ADMINISTRATION & INSPECTION**

On projects identified as Contract Administration Projects, the selected firms will be responsible for all construction inspection, material Testing and survey to assure the contractor’s work is performed according to the governing specifications, plans, and special provisions including the provisions of the Department’s Standard Specifications for Road and Bridge Construction, Materials Sampling and Testing Manual, and Construction Records Manual. The Consultant’s material sampling and testing personnel must be certified under the NDDOT Testing Qualification Program. The selected firms shall provide a Registered Engineer to directly supervise all Construction Engineering projects as required by Title 28 of the North Dakota Administrative Code. The selected firms will prepare the required engineering and administrative documents and records as required by the Department. The selected firms shall provide a work force adequate to perform the work necessary to meet the Contractor’s work schedule. The Consulting Engineer’s Project Manager assigned to the project shall be capable of reading and interpreting project documents for proper execution of the project in accordance with the plans and specifications.

**SURVEY**

* The Consulting Engineer’s survey crew chief assigned to each project shall be capable of reading and interpreting project documents in order to place survey controls for the proper execution of the project. The Consultant shall perform all construction layouts and reference staking necessary for the accurate control and completion of the project. The surveying and staking for each project will vary to fit the project. The survey crew provided will be required to have the ability to perform all work activities required for the project, such as:
* performing structural surveys (i.e. excavation limits, centerline points, pier and abutment elevations, deck risers, etc.)
* staking construction control lines and grades
* slope staking for establishing final roadway sections
* taking final measurements taking original and final cross sections for earthwork quantities, including topsoil stockpiles, common excavation locations, sub-cut and calculate quantities
* locating reference points as required
* staking construction and permanent signs, and verifying new sign support lengths prior to contractor ordering material
* establishing benchmarks
* providing grade control for the trimmer and verifying trimmer work
* providing blue top grades for mainline subgrade and bases
* performing minor adjustment to the grade lines to accommodate changes made by field personnel
* installing survey monuments and record survey points as required by Standard Drawing D-720-1 and the North Dakota Century Code Chapter 47-20.1
* staking locations of R/W pins and markers
* verifying and adjusting grades at existing tie in-points
* preparing final as built plans.
* On survey only projects, the firm selected will be required to designate a survey crew contact person who shall keep in daily contact with the Project Engineer’s representative and the Contractor. A diary of work requested, work completed, comments, daily weather, daily work hours, and survey personnel on the project that day shall be made and submitted to the Project Engineer on the first working day of the next week. The Consultant’s designated contact person shall work directly with the NDDOT representative. Any questions or concerns regarding the survey or project plans will be brought to the attention of the NDDOT representative. The Consultant’s designated contact person shall answer all questions the Contractor or NDDOT may have concerning the construction surveying.

**MATERIALS SAMPLING & TESTING**

Consultant’s material sampling and testing personnel must be certified under the NDDOT Testing Qualification Program. All Material testing and project data will become the property of NDDOT upon completion of the final submittal. Acceptance of all material shall be as specified in Section 106 of the NDDOT Standard Specifications for Road and Bridge Construction manual and the NDDOT Materials Sampling and Testing Manual. Where the Department's Specifications or Special Provisions require that materials meet AASHTO, ASTM, AWPA or other Specifications, the latest Specifications together with all interim Specifications which have been printed and distributed before the date of the invitation for bids shall apply.

On Materials Testing only projects, the firm selected will be required to designate a contact person who shall keep in daily contact with the Project Engineer’s representative and the Contractor. A diary of work requested, work completed, comments, daily weather, daily work hours, and testing personnel on the project that day shall be made and submitted to the Project Engineer on the first working day of the next week. The Consultant’s designated contact person shall work directly with the NDDOT representative. Any questions or concerns regarding materials sampling and testing will be brought to the attention of the NDDOT representative. The Consultant’s designated contact person shall answer all questions the Contractor or NDDOT may have concerning materials testing.

**PROPOSED SUB CONSULTANT REQUEST**

Sub Consultant firms that have been contacted and agree to be listed on the Prime Consultants Project Proposal for work with NDDOT must submit original form and one copy to be attached to the Prime Consultants Proposal.  This form is used for informational purposes only.  See NDDOT web site for form SFN 60232. (http://www.dot.nd.gov/dotnet/forms/forms.aspx)

**PRIME CONSULTANT REQUEST TO SUBLET**

The successful firm will be required to include the attached ‘Prime Consultant Request to Sublet’ form for each Sub consultant listed on the contract prior to execution of the contract.  The form assures that the contract between the Prime consultant and all Sub consultants contains all the pertinent provisions and requirements of the prime contract with the North Dakota Department of Transportation (NDDOT). See NDDOT web site for form SFN 60233.

<http://www.dot.nd.gov/dotnet/forms/forms.aspx>

**CONSULTANT PROJECT MANAGER DESIGNATION REQUIREMENT**

**Definition of Consultant Project Manager**:  The Consultant Project Manager shall be an Engineer with sufficient experience to make engineering decisions in the field and oversee the project on a daily basis.

**Duties of Consultant Project Manager**: The Consultant Project Manager shall be under the direction of the designated Project Engineer, NDDOT District Engineer and the District Construction Coordinator. The Consultant Project Manager must be onsite daily during the contractors core working hours.  The Consultant Project Manager has immediate charge of the engineering aspects of the construction project. The Consultant Project Manager is responsible for the activities and efficiency of all consultant personnel assigned to the project, and for oversight of the actual construction to assure contract compliance.

The Consultant Project Manager should be involved with the initial phases of the project, if possible, as early as the Pre Construction Conference stage.  After the project becomes active, the Consultant Project Manager shall:

1. Oversee all field inspection to ensure the project is constructed in accordance to NDDOT plans, standards and specifications

2. Instruct, train, and supervise consultant personnel

3. Oversee and approve:

a. Project records,

b. Progress reports,

c. Determination of pay quantities, and

d. Prompt payment to the Contractor

4. Be responsible for regular consultant safety meetings and enforcement of safety policies for all consultant and sub consultant employees

**BRIDGE INSPECTION EXPERIENCE**

The Lead Structural Inspector shall be required to have 5 years or more of experience as a lead inspector on bridges of similar complexity and size.

**CONSULTANT SPECIAL INSPECTOR**

**Definition of Consultant Special Inspector**: The Consultant Special Inspector is an individual with specialized knowledge and experience inspecting drilled shaft construction, ground anchor construction, and instrumentation installation. The special inspector must have practical knowledge of standard industry practices for the inspection of drilled shaft foundation and ground anchor construction.

**Duties of Consultant Special Inspector**: Duties of the Consultant Special Inspector include but are not limited to the following:

1. Interpret and verify the Contractors compliance with drilled shaft and ground anchor installation plan items.
2. Recognize and identify drilled shaft and ground anchor construction equipment and tools.
3. Inspect all aspects of drilled shaft and ground anchor construction including a visual field verification of excavated soil/rock material for comparison to the projects boring logs
4. Recognize and identify the various types of drilled shaft construction methods including dry construction method, wet construction method, and casing construction method.
5. Recognize and identify the various types of ground anchor construction methods.
6. Perform inspection of drilled shaft excavations for compliance to plans, construction tolerances and cleanliness
7. Determine theoretical shaft concrete volumes and develop concrete curves.
8. Perform required reporting.
9. Perform inspection of instrumentation installation for compliance to plans and manufacturer recommendations.

All design and project data will become the property of NDDOT upon completion of the final submittal. All project information will be **generated** in the following formats and standards:

1. MS Word and MS Excel
2. MicroStation 8.11.07 (V8i)
3. GEOPAK 8.11.07 (V8i)
4. Microsoft “Project”
5. NDDOT CADD Manual
6. NDDOT Survey Manual Chapter 19
7. NDDOT Survey Manual Chapter 20
8. NDDOT CADD Editing Manual Chapter 21
9. NDDOT Data Collection Codes and Procedures
10. NDDOT Drafting Standards
11. NDDOT Design Manual Plan Preparation Guide Website

**CIVIL RIGHTS**

The North Dakota Department of Transportation, in accordance with the provisions of Title VI of the

Civil Rights Act of 1964 (78 Stat. 252, 42 US.C.§§ 2000d to 2000d-4) and the Regulations, hereby

notifies all bidders that it will affirmatively ensure that any contract entered into pursuant to this

advertisement, disadvantaged business enterprises will be afforded full and fair opportunity to submit

 bids in response to this invitation and will not be discriminated against on the grounds of race, color, or

national origin in consideration for an award.

**DISADVANTAGED BUSINESS ENTERPRISE (DBE)**

49 Code of Federal Regulations Part 26 (CFR) states that the consultant, sub recipient, or sub consultant shall not discriminate on the basis of race, color, national origin, or sex in the performance of this contract. Consultants shall carry out applicable requirements of 49 CFR Part 26 in the solicitation, award, and administration of USDOT-assisted contracts.  Failure by the consultant, to carry out these requirements is a material breach of the contract, which may result in the termination of the contract or such other remedy as the recipient deems appropriate. **For information regarding the DBE Program, see the DBE Program Manual at** [**http://www.dot.nd.gov/divisions/civilrights/docs/dbe/dbe-program-admin-manual.pdf**](http://www.dot.nd.gov/divisions/civilrights/docs/dbe/dbe-program-admin-manual.pdf)

**Title VI/Nondiscrimination and ADA**

Title VI assures that no person or group of persons may, on the grounds of race, color, national origin, sex, age, or disability, be excluded from participation in, be denied the benefits of, or be otherwise subjected to discrimination under any and all programs or activities administered by the Department.  For information regarding Title VI, see the **Title VI/Nondiscrimination and ADA Program at** <https://www.dot.nd.gov/divisions/civilrights/docs/titlevi/Title-VI-Nondiscrimination-ADA-Program-Implementation-Plan.pdf>

The two paragraphs above apply to every consultant on the project, including every tier of sub consultant. It is the consultant’s, or sub consultant’s responsibility to include the two above paragraphs in every subcontract.

**EVALUATION AND SELECTION PROCESS**

Engineering firms interested in performing the work must submit 6 hard copies of their proposal and one electronic copy in PDF format. Both the hard copies and electronic copy must be submitted prior to the date and time listed on the cover of this RFP to be considered. Any late proposals will not be considered.

**Proposals shall be submitted to:**

Steve Cunningham

Environmental and Transportation Services Division

NDDOT

608 East Boulevard Avenue

Bismarck, ND 58505

scunning@nd.gov

* NDDOT will only consider proposals (hard copies and PDF) received prior to the date and time listed on the cover of this Request for Proposal. Late proposals will not be considered.
* Each proposal shall contain a cover letter signed by an authorized officer who can sign contracts for the firm. The pages of the cover letter will not be counted as a part of the pages. Also include the individuals email address below each signature on the cover letter.
* The proposal pages shall be numbered and must be limited to 5 pages in length. Proposals that exceed the page length requirement will not be considered. This section should contain your approach and project specific plan.
* The consultant’s proposal shall include an appendix. The appendix may include updated Federal form 330 if you do not have one on file with CAS. The pages in the appendix will not be counted as a part of the pages. The appendix shall include the following in this order:

**Appendix A**

* + A staffing plan identifying the key project personnel (including titles, education, certifications and work experience) and the respective roles and responsibilities for the project.

**Appendix B**

* + Project Specific QC/QA Plan including check lists, persons, responsibilities, proposed submittals and reviews, and DOT response timelines. The QC/QA Plan will be reviewed by the NDDOT and, if accepted, become part of the project after the contract has been signed.

**Appendix C**

* + Sub-consultants and associated activities to be completed by the sub-consultants. Attach sublet forms for each sub at the end of this section.

Each proposal will be evaluated by a selection committee consisting of NDDOT staff members and/or representatives. NDDOT reserves the right to limit the interviews to a minimum of three firms whose proposals most clearly meet the RFP requirements. Firms not selected to be interviewed will be notified in writing.

Selection will be on the basis of the following weighted criteria:

Weight

* \_\_30%\_\_\_ i. Past performance
* \_\_10%\_\_\_ ii. Ability of professional personnel
* \_\_10%\_\_\_ iii. Willingness to meet time and budget requirements
* \_\_ 5%\_\_\_ iv. Location
* 5%\_\_\_ v. Recent, current, and projected workloads of the persons and/or firms
* \_\_25%\_\_\_ vi. Related experience on similar projects
* \_\_10%\_\_\_ vii. Recent and current work for the agency
* \_\_ 5%\_\_\_ viii. Other criteria as applicable e.g.
1. Project Schedule
2. Project understanding, issues, and approach
3. Technical Certifications and specialized knowledge
* \_\_5%\_ ix. DBE: Up to 5 points may be awarded for good faith efforts to utilize DBE’s in case of tied scores
* Weights for each criteria are assigned independently for each specific project by CAS and the Project Technical Representative. Maximum total weight is 100 points. With 5 additional points allowed for good faith efforts to utilize DBE’s in the event of a tie.

Consultants are strongly encouraged to use DBE sub consultant services where applicable. The proposal must contain a list of any tasks that may be let to sub consultants should the consultant be awarded the contract. It must also contain the specific good faith efforts made by the consultant, to achieve DBE participation, in the areas intended for sub-consulting. Consultant interviews will include questions regarding good faith efforts (see 49 CFR Part 26, Appendix A: Guidance Concerning Good Faith Efforts, Paragraph IV. A-H) to achieve DBE participation. DBE participation will be a consideration during the negotiation stage of each contract.

**RIGHT OF REJECTION**

The North Dakota Department of Transportation reserves the right to reject any or all proposals.

**DISCLOSURE OF PROPOSAL**

At the conclusion of the selection process, the contents of all proposals will be subject to North Dakota's Open Records Law and may be open to inspection by interested parties. Any information included in the proposal that the proposing party believes to be a trade secret or proprietary information must be clearly identified in the proposal. Any identified information recognized as such and protected by law may be exempt from disclosure.

**RISK MANAGEMENT FOR PROFESSIONAL SERVICES**

The Risk Management Appendix/Addendum will be incorporated into the agreement between NDDOT and the consultant.

**AUDIT**

Firms must have a current cognizant Federal Acquisition Regulations (FARs) audit of indirect cost rates on file with NDDOT or must provide this audit information at the interview. If an audit has not been completed on the Engineer's prior fiscal year costs, the percentage will be an estimated billing rate, subject to adjustment to a final audited. Under certain conditions NDDOT may offer a Safe Harbor Rate of 110% to firms that do not have a compliant rate.

**CONSULTANT EMAIL CONTACTS**

If necessary, please update contact information for receiving RFP's via email

**THE PROJECT MAY BE WITHDRAWN SUBJECT TO THE AUTHORIZATION AND AVAILABILITY OF FUNDS.**

**No consultant contract will be signed by the NDDOT Director until the Bid has been awarded and accepted.**