SURVEY REQUEST

| Project Information |
| --- |
| Project: NH-3-005(005)236 | PCN:17119 |
| Location: E Jct 281 – Rock Lake to E Jct 20 | Date Submitted: June 8, 2010 |
| Project Limits: RP 236.105 to RP 256.966 | Date Needed: April 1, 2011 |
| Plan Completion Date: January 21, 2011 |
| Requested /Submitted by: Matt Linneman - Design Division, DOTSC |
| Attention: | Derek Pfeifer, Design Division Robert Zahn, Design Division, Survey |
| Survey Needed: Cross sections at centerline pipes locations and full survey at backslope locations. |

The above referenced project is currently in the concept phase. Cross sections are needed at the centerline pipe locations, shown in Table I, and for a railroad crossing located at RP 252.541.  The 90-1 survey did not provide cross sections because it was not required for this type of project. Cross sections are required over the top of each pipe, and one 100 ft each way for a total of 3 at each location. Cross sections should extend from centerline to the right of way line.

A full survey will be needed in two areas that trap snow, and the backslope is proposed to be re-graded (a private approach at RP 247.15 and an area from RP 244.32 to RP 244.61).  The survey limits should be out to the right away and should extend 500 ft from each location. There is currently no milestone item for full survey for this project.  A project location map is attached.

Table I – Centerline Pipe locations

| Pipe Location | Pipe Material | Dimensions |
| --- | --- | --- |
|  |  | Diameter | Length |
| RP 236.446 | RCP | 60” | 66’ |
| RP 238.670 | RCP | 24” | 56’ |
| RP 239.352 | RCP | 36” | 68’ |
| RP 240.895 | RCP | 24” | 56’ |
| RP 241.427 | RCP | 24” | 72’ |
| RP 241.863 | Double RCP | 42” | 68’ |
| RP 242.283 | RCP | 24” | 54’ |
| RP 242.844 | Double RCP | 72” | 42’ |
| RP 243.264 | Cattle Pass | - | 42’ |
| RP 243.275 | RCP | 72” | 48’ |
| RP 244.912 | RCP | 24” | 54’ |
| RP 246.497 | Double RCP | 60” | 68’ |
| RP 248.573 | RCP | 24” | 50’ |
| RP 251.394 | RCP | 24” | 56’ |
| RP 251.677 | RCP | 24” | 50’ |
| RP 252.095 | RCP | 24” | 58’ |
| RP 252.626 | RCP | 24” | 50’ |
| RP 252.862 | RCP | 24” | 50’ |
| RP 253.448 | RCP | 24” | 54’ |
| RP 253.772 | RCP | 24” | 50’ |
| RP 254.362 | RCP | 24” | 60’ |
| RP 254.733 | RCP | 24” | 54’ |
| RP 255.313 | RCP | 24” | 56’ |
| RP 256.168 | RCP | 24” | 50’ |

Project Location Map

# Text boxes

Begin Project

NH-3-005(005)236

RP 236.105

End Project

NH-3-005(005)236

RP 256.966

R67W

----------
  R66W

R66W

----------
  R65W

R65W

----------
  R64W

R64W

----------
  R63W

|

T161N | T162N

|